Guide 2. APT Project Development

Capstone Course

1. APT Project Progress Summary

| APT project progress summary | Project: Automation of PID R2 report planning and review using n8n and SQL Server. Ociel Escobar and Sebastian Torres ¦ Computer Engineering ¦ Section 007V ¦ Instructor Ernesto Velasquez ¦ October 21, 2026. Progress includes a 39-node n8n prototype that queries R2 projects, separates creation and correction, calculates proposed dates, and prepares alerts and summaries. Seven supporting documents and 44 system files were organized, including the original JSON, extracted code, and reproducible tests. A local check verified 45 connections with no structural references to nonexistent nodes, and twelve JavaScript test cases were executed: seven met the criterion and five showed differences. No integrated n8n, SQL Server, or email tests were executed. Report insertion and update calls are commented out. The outcome is a prototype and verifiable local evidence; persistence, delivery, and effective scheduling still require validation. |
| --- | --- |
| Objectives | General objective: develop and validate an automation prototype for planning and reviewing PID R2 reports, with traceable proposals and data controls. Specific objectives: identify eligible projects; propose periods and delivery dates; prepare corrections only for pending reports; validate collisions and simulation; generate results and alerts; document and test behavior. Scope adjustment: distinguish a local demonstration from integrated operation. Persistence is not declared complete, and no processing-time improvement is claimed without measurement. |
| Methodology | Incremental development is used, supported by user stories, acceptance criteria, and tests. The existing workflow was reviewed by route, query, and function; findings were linked to HU, RNF, and CP identifiers. A Product Backlog of 18 stories and a Sprint Backlog of 22 tasks were prepared, distributed across three proposed sprints with 80 estimated hours. These do not represent confirmed dates or actual effort already completed. The twelve reproducible local cases isolate functions from the JSON. Eighteen additional cases await integration testing. No minutes are available to substantiate Scrum ceremonies, instructor feedback, or institutional acceptance. |
| Progress evidence | Documentation evidence: Diagramas UML.pdf; Modelo de datos.pdf; Product Backlog.xlsx; Sprint Backlog.xlsx; Pruebas.xlsx; Requisitos no funcionales.docx; Retrospectivas.docx. These support review of architecture, data, criteria, and planning. Evidencias de sistema/Aplicación: 01_Flujo_actual_PID_R2.json, 03_Inventario_nodos.csv, 04_Revision_estructura.json, and Pruebas locales/Resultados/Resultados_pruebas.json. These preserve the source, connections, and actual outputs of the isolated functions. Evidencias de sistema/Base de datos: nine extracted queries, read-only scripts, and pending verification records. These document dependencies; they do not substantiate the physical schema or SQL execution. The SHA256 manifests identify the delivered files. The repository contains prior history, including d210505 dated October 5, 2026; when reviewed on October 21, 2026, Phase 2 was untracked. These files still need to be tracked in Git, and verifiable individual contributions must be demonstrated. |

2. Work Plan Monitoring

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activities | Resources | Activity duration | Owner | Notes | Progress status | Changes |
| Analysis | Review R2 rules | JSON and SQL | 26 h (S1) estimated | Ociel Escobar | Review dates | In progress | CP-03; CP-11 |
| Development | Review mode and loop | n8n and JS | 32 h (S2) estimated | Team | INS/UPD inactive | Adjusted | Single mode |
| Quality | Test email and total | CP cases | 22 h (S3) estimated | Sebastian Torres | Validate with SQL | In progress | Test closure |
| Document | Prepare files | Sources and guides | Prepared by Oct 21 | Team | Joint review pending | Completed | Check profile |
| Version control | Track changes | Git | To be agreed | Team | Phase 2 untracked | Not started | Publish |

3. Adjustments Based on Monitoring

Enabling factors: having the JSON with queries and functions allows specific rules to be examined; separation into nodes helps trace technical responsibilities and test cases. HU, RNF, and CP criteria link the deliverables. Difficulties: five local cases detected acceptance of an impossible date, completion without an end date, a skipped month, incorrect attribution of the final deadline, and reassignment of simulation settings. The SQL schema, credentials, email subworkflow, and closure of projects without corrections also remain to be verified. Proposed actions: correct the affected rules, rerun the failed cases, and execute the integrated test matrix in an authorized test environment. Competencies are described in technical terms; their names must be checked against the current Computer Engineering graduate profile.

The progress report was adjusted to distinguish available code, local tests, and integrated tests. The evidence does not treat a counter as proof of insertion or a prepared query as an executed result. Priorities were set for centralized simulation, validation of real dates, correct advancement to the next month, the final delivery rule, and loop continuity. Sprints and backlog owners are proposals awaiting agreement; objectives are not removed without a joint decision. The files retain failed results and pending records so that the review can verify the actual status. Write calls remain commented out in the documented copy.

No integrated n8n execution, validated SQL write, actual email delivery, or scheduled activation has been documented. Agreed sprint dates are unknown; therefore, no delay is attributed against an unconfirmed schedule. The completion strategy is to first correct the five local cases, verify database contracts and permissions, test a demonstration copy with fictitious data, and complete the screenshot and result records. Phase 2 still needs to be added to the Git history, contributions reviewed with both team members, and competencies checked against the official profile. No commits were made and no author identities were changed to prepare this report.

If the APT Project is a group project, this column must indicate the names of the people responsible for each task or activity. This will subsequently allow each team member to be assessed individually.